HSM Implementation Pooled Fund Study

TPF-5(255)

Quarterly Report

January - March 2014

Participating Agencies: CA, ID, IL, LA, NC, KS, OH, OK, OR, MS, PA, MO, NV, WA, WV, and WI.

Total Funding Committed: $1.135,000

Total Funding spent as of 9/30/13: $236,500

Activities accomplished during Reporting Period:

- Posted SPF Decision and Development Guides to FHWA Office of Safety web site.

- Completed SPF Clearinghouse Concept of Operations

- Conducted conference call with pooled-fund State representatives to discuss priorities for new projects on February 13, 2014

Activities planned for next quarter:

- Conduct small group conference calls on: Survey of HSM Implementation, and Safety Performance Function Calibration and Development

- Contact NCHRP 17-50 Panel Chair and NCHRP staff person to discuss pooled-fund State representatives’ participation in future HSM Lead State Peer Exchanges.

- Draft Statement of Work for project entitled “Scale and scope of HSM applications,” solicit review comments from pooled-fund State representatives, finalize Statement of Work, and initiate contracting process to secure a contractor to perform the work.