April 2014 Quarterly Status Report for TPF5-280

“WEB-BASED TRAFFIC DATA VISULIZATION AND ANALYSIS TOOLS”

Study update:

- On March 6, 2014 the Technical Advisory (TA) panel met with the State University of New York at Albany Visualization and Informatics Lab (AVAIL) project team to discuss and agree on project goals.

- The Kick-Off forum established a precedent for open and continuous conversation between all parties involved in the Web-Based Traffic Data Visualization and Analysis Tools project.

- The project team will follow up individually with TA Panel members and their teams to discuss;

Data Availability

Data Transfer

Project goals specific to their departments

Any questions or comments

- The “In Person meeting is scheduled for Chicago, Illinois prior to NATMEC on Sunday June 29, 2014 at 1:30 pm.

- SUNNY is handling the travel for all Technical Advisory experts members travel which is reimbursed via travel voucher payment with travel funds set aside to attend meetings.

Any questions regarding this study must be directed to the TPOC below:

David L. Jones Sr, Transportation Specialist

Federal Highway Administration

1200 New Jersey Avenue SE.  Rm E83-420

Office of Highway Policy Information (HPPI-1)

Travel Monitoring and Surveys (HPPI-30)

Washington, DC 20590

PH: 202-366-5053

Fax: 202-366-7742