**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

Date: \_\_1/31/2015\_\_\_\_\_\_\_\_

Lead Agency (FHWA or State DOT): \_\_FHWA\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |  |  |
| --- | --- | --- | --- |
| **Transportation Pooled Fund Program Project #**  *(i.e, SPR-2(XXX), SPR-3(XXX) or TPF-5(XXX)*  SPR-2(207) and TPF-5(052) | | **Transportation Pooled Fund Program - Report Period:**  Quarter 1 (January 1 – March 31)  Quarter 2 (April 1 – June 30)  Quarter 3 (July 1 – September 30)  Quarter 4 (October 1 – December 31) | |
| **Project Title:**  Transportation Management Center Pooled Fund Study | | | |
| **Name of Project Manager(s):**  Jimmy Chu | **Phone Number:**  202-366-3379 | | **E-Mail**  Jimmy.chu@dot.gov |
| **Lead Agency Project ID:**  DTFH61-06-D-0004-T-11008 | **Other Project ID (i.e., contract #):** | | **Project Start Date:**  Feb. 1, 2000 |
| **Original Project End Date:**  Sept. 30, 2010 | **Current Project End Date:**  Sept. 30, 2017 | | **Number of Extensions:**  2 |

Project schedule status:

🗹 On schedule □ On revised schedule □ Ahead of schedule □ Behind schedule

Overall Project Statistics:

|  |  |  |
| --- | --- | --- |
| **Total Project Budget** | **Total Cost to Date for Project** | **Percentage of Work**  **Completed to Date** |
| 2,826,796 | 1,941,364 | 68 |

***Quarterly*** Project Statistics:

|  |  |  |
| --- | --- | --- |
| **Total Project Expenses**  **and Percentage This Quarter** | **Total Amount of Funds**  **Expended This Quarter** | **Total Percentage of**  **Time Used to Date** |
| 208915 | 208915 |  |

|  |
| --- |
| **Project Description**:  The Transportation Management Center (TMC) Pooled Fund Study (PFS) serves as a forum to identify and address issues that are common among agencies that manage and operate TMCs and provides an opportunity for agencies to collectively take on those key issues and challenges. The TMC PFS also provides an opportunity to facilitate the interaction, sharing of information and successful practices with a broader audience to advance and improve upon the current state-of-the-practice related to the management, operation, and performance of TMCs.  The goal of the TMC PFS is to assemble regional, state, and local transportation management agencies and the Federal Highway Administration (FHWA) to:   * Identify human-centered and operational issues; * Suggest approaches to addressing identified issues; * Initiate and monitor projects intended to address identified issues; * Provide guidance and recommendations and disseminate results; * Provide leadership and coordinate with others with TMC interests; and * Promote and facilitate technology transfer related to TMC issues nationally. |

|  |
| --- |
| **Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):**  The TMC PFS hosted a webinar on “Virtual TMCs” in November.  A conference call with the members was held in November to review project progress and status. Members also recapped the Virtual TMCs webinar and discussed potential topics and dates for future webinars.  The Synthesis report for the Best Practice for Road Condition Reporting Systems was published in December.  The final Guidebook for Development Virtual TMCs was under review for publication requirements and will be published in the first quarter in 2015.  The final report for the Roles of TMCs in Incident Management on Managed Lanes project was under review for publication requirements and will be published in the first quarter in 2015.  Kickoff meetings for two projects were held in October. The two projects are:   * Public Perception of Public Safety Announcements on DMS in Rural Areas * Next Generation Traveler Information System: A 5-year Outlook |
| **Anticipated work next quarter**:  A conference call with the members will be held in February 2015.  The TMC PFS plans to host a webinar on “Roles of TMC in incident management in managed lanes” in February.  The draft report for the Human Factors Guidelines for TMCs will be available for review in early 2015. |

|  |
| --- |
| **Significant Results:**  A synthesis report on Best Practices for Road Condition Reporting Systems was published in December. The report is available on the FHWA Office of Operations website. |
| **Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that**  **might affect the completion of the project within the time, scope and fiscal constraints set forth in the**  **agreement, along with recommended solutions to those problems).**  No issues have been encountered to date. |

|  |
| --- |
| **Potential Implementation:**  Additional webinars to broadcast research results and products by the TMC pooled fund study will be arranged and rolled out on a quarterly basis. |