**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

Lead Agency (FHWA or State DOT): Wisconsin Department of Transportation

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |
| --- | --- |
| **Transportation Pooled Fund Program Project #***(i.e, SPR-2(XXX), SPR-3(XXX) or TPF-5(XXX)*TPF-5 (156) | **Transportation Pooled Fund Program - Report Period:**□ **Quarter 1 (January 1 – March 31)**□ Quarter 2 (April 1 – June 30)□ **X**Quarter 3 (July 1 – September 30)□ Quarter 4 (October 1 – December 31) |
| **Project Title:****Mid-America Freight Coalition Pooled Fund – Member Services 2** |
| **Name of Project Manager(s):****Teresa Adams** | **Phone Number:** **608 263-3175** | **E-Mail****adams@engr.wisc.edu** |
| **Lead Agency Project ID:** **TPF-5(156)** | **Other Project ID (i.e., contract #):****TRA 3475291** | **Project Start Date:**1**0/1/2012** |
| **Original Project End Date:** **9/30/2013** | **Current Project End Date:** **03/31/2015** | **Number of Extensions:****0** |

Project schedule status:

X On schedule □ On revised schedule □ Ahead of schedule □ Behind schedule

Overall Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Budget** |  **Total Cost to Date for Project** |  **Percentage of Work**  **Completed to Date** |
| $60,000.00 | $52,044 | 100% |

***Quarterly*** Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Expenses**  **and Percentage This Quarter** |  **Total Amount of Funds**  **Expended This Quarter** |  **Total Percentage of**  **Time Used to Date** |
| $0 | $0 | 87% |

|  |
| --- |
| **Project Description**:The Mississippi Valley Freight Coalition was renamed the Mid-America Freight Coalition in 2010. The goal of this pooled fund is to improve the efficiency of freight movements in the region through inter-jurisdictional cooperation. Through the Mid-America Freight Coalition, the states will work cooperatively in the planning, operation, preservation, and improvement of the freight transportation system infrastructure and engage the public and private sectors in the processes for improving the efficiency of these freight transportation systems. This Member Service contract entails the services provided to Members of the Coalition which includes coordinating and funding an annual meeting; communication efforts: Web site and newsletter production; and teleconferences/webinars. This contract also provides the administrative support for all MAFC projects.All MAFC projects currently under contract through this pooled fund include: (see separate quarterly reports)TPF#5(156) Member ServicesMVFC-12: Critical Sections and Resiliency of Freight Corridors in the MVFC (TRA 3468690)  Completed projects include:MVFC-01: Regional Freight Transportation Workshop and MeetingsMVFC-02: Logistics for the Public Sector Training CourseMVFC-03: Model Planning Approaches for FreightMVFC-04: Expanded Truck Parking FacilitiesMVFC-05: Planning to Address Regional Freight BottlenecksMVFC-06: Study of Mississippi Valley Clearinghouse of Freight Traveler InformationMVFC-07: Mississippi Valley Freight Coalition Workshop on Responding to National Transportation Initiatives MAFC 08- Outreach Materials - Status MVFC-09: Develop Regional Recommendations for ReauthorizationMAFC-10: Transportation Profiles for MVFC Commodities and Industries TRJ 03450830MAFC-11: Performance Measures for Evaluating Multi-state Projects TRJ 3453255MAFC-13: Regional Freight StudyA new Member Services (2) contract was approved in April 2013.  |

|  |
| --- |
| **Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):**July 2014 – Dr. Perry begins serving on the Minnesota DOT Freight Plan Advisory Committee. July 2014 - Based on a teleconference call for MAFC states with toll facilities, along with Florida and Texas participants and Federal Highway, Dr. Perry developed a technical brief detailing this group’s discussion regarding the role of toll facilities in the national freight network and other MAP-21 freight initiatives. Results of the teleconference were developed into technical brief and distributed to participants.  July 8-10, St Louis Mo. Dr. Perry facilitated and spoke at the Upper Mississippi River Basin Association Commercial Navigation Summit. The meeting included leadership and participation from 5 of the MAFC states; Minnesota, Wisconsin, Iowa, Illinois and Missouri. The meeting was successful in increasing the awareness of the issues and importance of freight movement on the upper Mississippi and in beginning to assemble agency representatives from transportation, natural resources, economic development, along with navigation advocates to strategically move forward with increased policy and program development efforts for the River. July 21: MAFC partnered with GRTLOC and University of Minnesota to host the MAFC Innovation Series Webinar – “Data and Best Practices for Freight Corridor Performance Metrics”, on July 21. The webinar detailed the latest on performance management approaches, practices and data. July 28-30. Dr Perry attended and presented at the summer MAASTO meeting in Indianapolis, Indiana. The presentation how the MAFC Regional Freight Study can be used by states to support multistate and multimodal freight planning. August 8. Chicago, Illinois. Dr. Perry participated on a freight corridors panel and provided a presentation and testimony regarding the energy revolution and its impact to MAFC region freight corridors at the, US DOE Quadrennial Energy Review. August 14. Appleton Wisconsin. Dr. Perry attended the Wisconsin Governor’s Freight Industry Summit.September 2014. Dr. Perry begins organizing and then visiting or teleconferencing with state technical representatives regarding their research needs and desires for the Coalition  |
| **Anticipated work next quarter**:Continue updating web site with relevant content. Conclude Development of MAFC Research agendaBegin planning for 2015 MAFC Annual Meeting |

|  |
| --- |
| **Significant Results:**MAFC produced publications, presentations and a webinar in support of state collaboration and innovation in freight development and multi-state collaboration.  |
| **Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that** **might affect the completion of the project within the time, scope and fiscal constraints set forth in the** **agreement, along with recommended solutions to those problems).** |

|  |
| --- |
| **Potential Implementation**States continue to innovate in freight, MAFC supports the identification, ananlysis and implementation of these innovations. For example, continued presentations on the MAFC regional freight study support the continued interest and investment in freight corridors.  |