HSM Implementation Pooled Fund Study

TPF-5(255)

Quarterly Report

January – March 2016

Participating Agencies: CA, ID, IL, LA, NC, KS, OH, OK, OR, MS, PA, MO, NV, UT, WA, WV, and WI

Total Funds Committed: 			$1,135,000

Total Funds Transferred to FHWA: 	$1,015,078

Total Funds Obligated: 			$   541,556

Available Unobligated Funds: 		$   473,522

Activities Accomplished During Reporting Period (January 1 – March 31, 2016):

- Pooled-fund State representatives participated in a February 5, 2016 virtual quarterly business meeting.

- “Model State Policies and Procedures for Use of the HSM” Project:

  - The Contractor delivered Task 3 memorandum that identified noteworthy examples and gaps in HSM-related language in State policy documents or process/procedures manuals.

  - On February 26, 2016, State representatives and FHWA staff participated in a virtual meeting with the contractor to provide comments on the Task 3 Memorandum.

  - The Contractor delivered a 1st draft of the Task 4 memorandum that recommended “model” language; FHWA staff reviewed and provided comments for the contractor to incorporate into a 2nd draft to be sent to State representatives

- “Scale and Scope of HSM Implementation in the Project Development Project”:

  - FHWA issued a no-cost time extension through October 31, 2016 to accommodate a 3rd draft and review cycle on the project final report.

  - The Contractor worked on the 3rd draft of the final report.  The Contractor delivered Chapter 1; FHWA staff reviewed and provided preliminary feedback.

- “Life-Cycle Benefit Cost Analysis Tool”

  - During the February 5, 2016 virtual meeting, State representatives rated this project as a high priority.

  - FHWA staff developed a draft statement of work for this new project identified as a priority by State representatives.

  - On February 17, 2016 State representatives and FHWA staff participated in a virtual meeting to receive comments and suggestions on the statement of work.

- “Intersection Safety Analysis Tool”

  - During the February 5, 2016 virtual meeting, State representatives voted to fund this project.

  - FHWA staff developed a 1st draft of the statement of work for this project.

- “More Ready-to-Use Spreadsheets for Common SPFs”

  - During the February 5, 2016 virtual meeting, the consensus among State representatives was to defer a funded activity on this topic but rather to have an FHWA student intern compile a list of Internet links to State-adapted HSM Part C spreadsheets.

  - The FHWA student intern drafted a list, and it is being circulated for review within FHWA before transmission to State representatives for review.

  - The FHWA student intern also updated a list of State developed or calibrated SPFs based upon feedback from State representatives. The list is currently under review by FHWA staff.

- “Network Screening Best Practices”

  - FHWA staff drafted an NCHRP synthesis topic. The Illinois State representative submitted the topic to NCHRP with Ohio, Oklahoma, Oregon, Pennsylvania, Washington, and Wisconsin State representatives as co-submitters.

  - FHWA staff organized a webinar on “Using Advanced Safety Analysis Techniques for Network Screening” to highlight 3 States network screening practices.

Activities Planned for Next Quarter (April 1 – June 30, 2016):

- Hold virtual quarterly meeting of TPF-5(255) State representatives on May 16, 2016.

- “Scale and Scope of HSM Implementation in the Project Development Project”:

  - Deliver a 3rd draft of the final report for review by State representatives and FHWA staff.

- “Model State Policies and Procedures on Use of the HSM”:

  - Deliver Task 4 Memorandum with draft “model” language.

  - Conduct virtual meeting with State representatives to receive their comments and suggestions.

  - Deliver draft final report for review by State representatives.

- Submit statement of work for “Life-Cycle Benefit-Cost Analysis” project to FHWA procurement process.

- Submit statement of work for “Intersection Safety Analysis Tool” project to FHWA procurement process.

- Draft statement of work for project to document current status of HSM implementation by States and selected local agencies.

- Deliver to State representatives listing of Internet links to State-adapted HSM Part C spreadsheets.

- Deliver to State representatives updated listing of State-developed or calibrated SPFs.