QUARTERLY PROGRESS REPORT

April 1, 2015 to June 30, 2015

A new task order was initiated with Aquaveo, the contractor for the SMS graphical interface for SRH-2D.   The task order included the following items:

- Incorporate FHWA Hydraulic Toolbox channel analysis calculator into SMS for use with SRH-2D boundary conditions

- Add SRH-2D hydraulic results summary tables into the  SMS interface

- Develop a SRH-2D quick reference guide for SMS/SRH-2D

- Develop a HEC-RAS import feature to add cross section references for comparison with SRH-2D simulation results

- Develop enhanced plotting tools for SRH-2D results analysis

- Evaluate the feasibility and approach for a floodway delineation tool

- Develop a dataset comparison tool to evaluate the differences between results

- Develop new tutorials for SRH-2D hydraulic structures

- SMS graphical user interface for SRH-2D sediment transport

The delivery dates for these items range from July 2015 to January 2016.