HSM Implementation Pooled Fund Study

TPF-5(255)

Quarterly Report

July – September 2016

Participating Agencies: CA, ID, IL, LA, NC, KS, OH, OK, OR, MI, MS, PA, MO, NV, UT, WA, WV, and WI

Total Funds Committed: 			$1,335,000

Total Funds Transferred to FHWA: 	$1,075,078

Total Funds Obligated: 			$   712,491

Transferred Unobligated Funds: 		$   362,586

Activities Accomplished During Reporting Period (July 1 – September 30, 2016):

- Pooled-fund State representatives participated in a May 16, 2016 virtual quarterly business meeting.

- “Model State Policies and Procedures for Use of the HSM” Project:

  - The Contractor delivered the final report on September 28, 2016.

- “Scale and Scope of HSM Implementation in the Project Development” Project:

  - The Contractor delivered the final draft of the final report on September 30, 2016.

- “Life-Cycle Benefit Cost Analysis Tool” Project:

  - The contractor on this project conducted a virtual meeting with TPF-5(255) State representatives on September 26, 2016 to obtain their input on desired capabilities of this tool.

- “Safety Performance for Intersection Control Evaluation” Project:

  - FHWA awarded a task order for this project, with a start date of 9/1/2016.

- “Network Screening Best Practices”

  - FHWA awarded a Task Order to the National Academy of Sciences to provide funding for their NCHRP Project 17-50 contractor to identify and document “Network Screening Best Practices.”

Activities Planned for Next Quarter (October 1 – December 30, 2016):

- Hold next virtual quarterly meeting of TPF-5(255) State representatives on November 8, 2016.

- “Scale and Scope of HSM Implementation in the Project Development” Project:

  - The contractor will deliver final report suitable for publication.

  - FHWA will distribute the final report to TPF-5(255) State representatives and post the report to its website.

- “Model State Policies and Procedures on Use of the HSM” Project:

  - FHWA will distribute the final report to TPF-5(255) State representatives and post the report to its website.

- “Life-Cycle Benefit-Cost Analysis Tool” Project:

  - The contractor will complete the Task 2 Literature Review.

- “Safety Performance for Intersection Control Evaluation” Project:

  - The contractor will submit a draft technical memorandum on their Task 2 Research.