HSM Implementation Pooled Fund Study

TPF-5(255)

Quarterly Report

October – December 2016

Participating Agencies: CA, ID, IL, LA, NC, KS, OH, OK, OR, MI, MS, PA, MO, NV, UT, WA, WV, and WI

Total Funds Committed: 			$1,335,000

Total Funds Transferred to FHWA: 	$1,095,078

Total Funds Obligated: 			$   712,491

Transferred Unobligated Funds: 		$   382,586

Activities Accomplished During Reporting Period (October 1 – December 30, 2016):

- “Model State Policies and Procedures for Use of the HSM” Project:

  - FHWA posted final report on November 2, 2016 at http://safety.fhwa.dot.gov/hsm/spp/.

- “Scale and Scope of HSM Implementation in the Project Development” Project:

  - FHWA posted final report on November 28, 2016 at http://safety.fhwa.dot.gov/hsm/fhwasa16106/.

- “Life-Cycle Benefit Cost Analysis Tool” Project:

  - On November 8, 2016, the contractor on this project delivered a draft technical memorandum that included the findings from the literature review, input from TPF-5(255) State representatives, and recommendations for the scope of the guide. Comments from TPF-5(255) State representatives were due 11/18/2016.

- “Safety Performance for Intersection Control Evaluation” Project:

  - On December 13, 2016, the contractor on this project delivered a draft technical memorandum documenting the proposed functionality for the SPICE tool.

  - On December 19, 2016, the contractor met with TPF-5(255) State representatives to obtain their feedback on the memorandum

- “Network Screening Best Practices”

  - No activity pending award to contractor by NCHRP.

Activities Planned for Next Quarter (October 1 – December 30, 2016):

- Hold next virtual quarterly meeting of TPF-5(255) State representatives.

- “Model State Policies and Procedures on Use of the HSM” Project:

  - February 23, 2017, FHWA Data-Driven Safety Analysis How-To webinar summarizing contents of final report.

- “Life-Cycle Benefit-Cost Analysis Tool” Project:

  - The contractor will finalize annotated outline and work on 1st draft of Guide.

- “Safety Performance for Intersection Control Evaluation” Project:

  - The contractor will work on annotated outline of guide and 1st draft of SPICE tool.