HSM Implementation Pooled Fund Study

TPF-5(255)

Quarterly Report

July – September 2017

Participating Agencies: CA, ID, IL, LA, NC, KS, OH, OK, OR, MI, MS, NJ, PA, MO, NV, UT, WA, WV, and WI

Total Funds Committed: 			$1,455,000

Total Funds Transferred to FHWA: 	$1,233,078

Total Funds Obligated: 			$   809,448

Transferred Unobligated Funds: 		$   423,630

Activities Accomplished During Reporting Period (July 1 – September 30, 2017):

- TPF-5(255) State representatives met virtually on September 5.  At this meeting, participants received a software demonstration on one project, and kick-off discussions were held on two others.  There were also updates on other ongoing projects, as well as general updates from each participating state.

- “Safety Performance for Intersection Control Evaluation” Project:

  - The contractor demonstrated the 1st draft of the SPICE tool spreadsheet on September 5, 2017.

  - Tool was disseminated on September 21, 2017 and comments were request by September 25, 2017.

- “Network Screening Noteworthy Practices”

  - Kick-off discussion was held September 5, 2017.

- “Safety Analysis Needs Assessment for PBPD and TSMO” project:

  - Kick-off discussion held on September 5, 2017.

- “Highway Safety Benefit Cost Analysis Tool” Project:

  - 2nd draft was disseminated to FHWA August 21, 2017.  Additional revisions were suggested by FHWA

  - Tool will be demonstrated to the State representatives on October 3, 2017.

Activities Planned for Next Quarter (October 1 – December 31, 2017):

- Hold working sessions with TPF-5(255) State representatives to update them on funded projects

- Hold virtual quarterly business meeting of State representatives.

- “Highway Safety Benefit-Cost Analysis Tool” Project:

  - 1st draft of Tool will be disseminated for State representatives

- “Safety Performance for Intersection Control Evaluation” Project:

  - The contractor will be developing a 2nd draft of SPICE tool based on feedback received.

- “Network Screening Noteworthy Practices” Project:

  - Contractor will be developing the 1st draft of the report

- “Safety Analysis Needs Assessment for Performance-Based Practical Design and Transportation System Management and Operations” Project:

  - Contractor will develop 1st draft of the report and will provide an overview via a 2nd virtual meeting with the State representatives.