**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

Date: \_\_\_\_\_\_\_January 25, 2018\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Lead Agency (FHWA or State DOT): \_\_\_\_\_\_\_\_FHWA\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |
| --- | --- |
| **Transportation Pooled Fund Program Project #****NEW#: TPF-5(322) (Started 7/1/15)**OLD#: TPF – 5(029) (retired) | **Transportation Pooled Fund Program - Report Period:** Quarter 1 (January 1 – March 31) Quarter 2 (April 1 – June 30) Quarter 3 (July 1 – September 30)XQuarter 4 (October 1 – December 31) |
| **Project Title:****High Occupancy Vehicle (HOV)/Managed Use Lane (MUL)** |
| **Name of Project Manager(s):****Greg Jones** | **Phone Number:****404-895-6220** | **E-Mail:**GregM.Jones@dot.gov |
| **Lead Agency Project ID:** | **Other Project ID (i.e., contract #):** | **Project Start Date:** |
| **Original Project End Date:** | **Current Project End Date:****N/A** | **Number of Extensions:** |

Project schedule status:

X On schedule □ On revised schedule □ Ahead of schedule □ Behind schedule

Overall Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Budget** |  **Total Cost to Date for Project** |  **Percentage of Work**  **Completed to Date** |
| $140,000 currently available in the new account$144,000 in the old account to be transferred |  | N/A |

***Quarterly*** Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Expenses**  **and Percentage This Quarter** |  **Total Amount of Funds**  **Expended This Quarter** |  **Total Percentage of**  **Time Used to Date** |
| N/A | No additional projects let | N/A |

|  |
| --- |
| **Project Description**:The pool fund effort was set up to combine multiple state resources to fund research in operational aspects of HOV andManaged Use Lane projects. The group sets priorities for the research budgets and FHWA contracts to have the research performed.**NOTE: The Project # was changed effective 7/1/15 from TFP-5(029) to TPF – 5(322). Funds under the old project** **Number will be closed out and all new contributions must go into the new project number. Contributions sent to** **the old project number will be returned.** |

|  |
| --- |
| **Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):**One research project finished:**Operations Based Planning for Managed Lane Systems** – A synthesis of planning best practices for development of Regional Managed lane networks. This research will look at regional plans that have been developed to date and identify key components for inclusion in regional plans. It will look at the level of conceptual Operational Plans developed, including regional integration and consistency policies. Anticipated completion – Summer 2017Two research projects are underway currently:**Best Practices for Signing on a Multi-Segment Facility** – This effort is to identify managed lane corridors that have long multi-zone corridors or would involve the junction of multiple managed lane corridors.  The study will gather best practice efforts on providing motorists with information on toll rates within individual zones and throughout the length of the lane. This information could also be supplemented with the use of simulator studies to judge the public perception and comprehension of signing schemes. Anticipated completion – Spring 2018**Tolling Practices for Multi-Segment Facilities** - Regional policies for tolling of managed lanes that have multiple zones or multiple interconnected facilities – This effort will look into the development of regional pricing policies that will cover these types of facilities that could be operating with multiple pricing needs, and if they operating independently or inter-connected. Anticipated completion – Spring 2018**New research topic area priorities:**Marketing aspects of Managed Lanes – Research work statement under developmentHow to use Demand Management to maintain High Occupancy rates – Research work statement under developmentUsing Managed lane facilities as a targeted test bed for connected vehicles – Research work statement under development |
| **Anticipated work next quarter**:The 2018 Annual Meeting will be held in Minneapolis in March of 2018. |

|  |
| --- |
| **Significant Results:**There have been 26 research efforts funded by this group that have helped advance the use of HOV and MUL projects throughout this country. |
| **Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that** **might affect the completion of the project within the time, scope and fiscal constraints set forth in the** **agreement, along with recommended solutions to those problems).**Contributions from the member states/agencies have begun to be deposited into the new project number. All future funding for projects will go into this account. |

|  |
| --- |
| **Potential Implementation:** The next Annual Meeting will be held in March 2018 to update the research priorities to select new projects. |