HSM Implementation Pooled Fund Study

TPF-5(255)

Quarterly Report

October – December 2017

Participating Agencies: CA, ID, IL, LA, NC, KS, OH, OK, OR, MI, MS, NJ, PA, MO, NV, UT, WA, WV, and WI

Total Funds Committed: 			$1,455,000

Total Funds Transferred to FHWA: 	$1,253,078

Total Funds Obligated: 			$   809,448

Transferred Unobligated Funds: 		$   443,630

Activities Accomplished During Reporting Period (October 1 – December 31, 2017):

- TPF-5(255) State representatives met virtually on October 3 and December 19.  At the Oct 3 meeting, participants received a software demonstration on one project, and kick-off discussions were held on two others.  There were also updates on other ongoing projects, as well as general updates from each participating state.

- “Safety Performance for Intersection Control Evaluation” Project:

  - The contractor developed and disseminated Draft 1.1 of the tool.  Draft user guide was disseminated Dec 11.  Draft 2.0 of the tool with crash prediction models from NCHRP 17-68 (additional intersections) and 17-70 (roundabouts) anticipated in mid-February.

- “Network Screening Noteworthy Practices”

  - Kick-off discussion was held September 5, 2017.  TRB’s extension of contract is pending, and call will be scheduled to discuss.

- “Safety Analysis Needs Assessment for PBPD and TSMO” project:

  - First draft of the document was disseminated via webinar and e-mail with presentation on December 18.  Comments are due February 2, at which time the second draft will begin to be created.

- “Highway Safety Benefit Cost Analysis Tool” Project:

  - Crash Cost Values report: 3nd draft was disseminated to FHWA and has completed public affairs review

  - Safety Benefit Cost Analysis Guide was delivered to FHWA on December 29.  Comments are due February 2.

  - Tool draft 2.0 was disseminated December 29.  This will be demonstrated on January 26.

Activities Planned for Next Quarter (January 1 – March 31, 2018):

- Hold working sessions with TPF-5(255) State representatives to update them on funded projects

- Hold virtual quarterly business meeting of State representatives.

- “Safety Performance for Intersection Control Evaluation” Project:

  - The contractor will be developing a 2nd draft of SPICE tool based on feedback received.

- “Network Screening Noteworthy Practices” Project:

  - Call with TRB and Contractor (date TBD)

- “Safety Analysis Needs Assessment for PBPD and TSMO” project

  - Comments from state representatives due Feb 2

- “Highway Safety Benefit-Cost Analysis Tool” Project:

  - Demonstration of latest version of Tool (Jan 26)