HSM Implementation Pooled Fund Study

TPF-5(255)

Quarterly Report

October – December 2018

Participating Agencies: CA, ID, IL, LA, NC, KS, OH, OK, OR, MI, MS, NJ, PA, MO, NV, UT, WA, WV, and WI

Total Funds Committed: 			$1,455,000

Total Funds Transferred to FHWA: 	$1,253,078

Total Funds Obligated: 			$   890,433

Transferred Unobligated Funds: 		$   362,645

Activities Accomplished During Reporting Period (October 1 – December 31, 2018):

- On November 20, TPF-5(255) State Representatives met virtually to get updates on completed and ongoing projects, brainstorm preliminary ideas for future projects, and discuss noteworthy HSM Implementation activities going on in their respective states.

- The meeting began with a roll call of participants, including the introduction of two new states for FY19– Connecticut and Texas, who joined the Pooled Fund after learning more about it at the July12 in-person meeting and peer exchange.

- Completed projects:

  - Peer Exchange Summary

    - Provided a summary of the information shared at the sessions and the evaluation results.  Peer Exchange final report anticipated February 2019

  - “Safety Performance for Intersection Control Evaluation” Project:

    - Tool: SPICE tool (v1.4.1), complete with NCHRP 17-68 and      17-70 models

    - CAP-X (v3.0.0) completed

    - User Guide: user guide revisions complete

    - Webinar held Oct 30 (in which HSM PF members given advance notice to register). Recording available here: https://connectdot.connectsolutions.com/pm6x2bl0mm6r/

- Updates on ongoing projects:

  - “Network Screening Noteworthy Practices”

    - This task order was awarded to TRB, for completion under the NCHRP 17-50 effort.  Several extensions were executed, but TRB never began work.  After consultation with the Pooled Fund membership during the virtual meeting, the Task Order was closed on November 28, 2018.

  - “Safety Analysis Needs Assessment for PBPD and TSMO” project:

    - A 3nd draft was disseminated to FHWA’s Office of Operations on October 9, and comments were submitted to the contractor on Oct 26.  A revised 3rd draft will be disseminated shortly to the Pooled Fund

      - How-To Guides (2):

        - Arterial Signal Coordination (work begun)

        - Transportation Incident Management (work begun)

      - Syntheses (3):

        - Draft Synthesis 1: Modeling TSMO, Traveler Behavior, and Safety Interactions submitted Nov 19.

Activities Planned for Next Quarter (January 1 – March 31, 2019):

- Hold virtual quarterly business meeting of State representatives (tentative: Feb 22)

- “Peer Exchange: DDSA Applications in Performance-Based Project Development”

  - Peer exchange summary report will be completed and disseminated.

- “Safety Analysis Needs Assessment for PBPD and TSMO” project

  - 3rd draft of document will be disseminated.  Continue work on two noteworthy practices guides and three syntheses related to traffic and weather.

- Solicit ideas for future projects