HSM Implementation Pooled Fund Study

TPF-5(255)

https://www.pooledfund.org/Details/Study/484

Quarterly Report

January – March 2019

Participating Agencies: CA, CT, ID, IL, KS, LA, MI, MS, MO, NV, NJ, NC, OH, OK, OR, PA, TX, UT, WA, WV, and WI

Total Funds Committed: 			$1,525,000

Total Funds Transferred to FHWA: 	$1,387,093

Total Funds Obligated: 			$   888,466

Transferred Unobligated Funds: 		$   498,627

Activities Accomplished During Reporting Period (January 1 – March 31, 2019):

- During this reporting period, there were no meetings with the TPF-5(255) State Representatives

- Completed projects:

  - Peer Exchange Summary

    - Peer Exchange summary report completed and posted to the pooled fund website.

- Updates on ongoing projects:

  - “Safety Analysis Needs Assessment for PBPD and TSMO” project:

    - A revised 3nd draft is being disseminated chapter-by-chapter to one representative each from the Pooled Fund, FHWA’s Office of Operations, and the Office of Safety. As of March 39, three chapters had been disseminated.  Chapters 4-8 will be disseminated the following quarter.  Once revisions are made, the full document will be disseminated for review and input from all pooled fund representatives.

Activities Planned for Next Quarter (April 1 – June 30, 2019):

- Hold virtual quarterly business meeting of State representatives (tentative: May 22)

- “Safety Analysis Needs Assessment for PBPD and TSMO” project

  - Revised 3rd draft of document will be disseminated my mid-May

- Solicitation of ideas for future projects