Quarterly Progress Report for July 2018 to September 2018:

Transportation Performance Management Pooled Fund Project

Accomplishments:

- Continued to maintain the TPM Web Portal

  - see attached quarterly report from Spy Pond Partners

- Continued to work on individual state task orders for Task 4 that focuses on providing access to web-based tool to calculate the PM3 measures.

  - Support Hours:  Of the 40 hours of support offered per each paying state/agency, we provided 121 person-hours of support during this reporting period. This doesn't include basic O&M, bug fixes, or account creation/management.  It's purely technical support, answering questions, etc.

  - There were 229 new user accounts created from participating agencies.

  - Oklahoma joined the PFS during this time, and their agency was officially activated.

  - Specific support ticket numbers, details, etc. can be provided upon request.  There are currently 531 agencies with access to the PFS tools.  A handful of these agencies are getting the PFS tools through pre-existing contracts. This count also includes the member agencies, their MPOs, universities, and consultants supporting the agencies.

- Identified the TPM Web Portal as the home for the NCHRP 20-118 (Benchmarking) project. This will be expanded to include all 17 of the national-level performance measures.

- Continued to prepare and award TPM Knowledge Development contract

  - $250,000 to be competitively awarded

  - This will focus on in-person training, workshops and peer exchanges.

Anticipated Work:

- Continue to work on identifying new members.

- Continue to work on TPM Web Portal

- Complete an RFP for the TPM Knowledge Development work focused on PM3 measures.

- Work with contractors to get additional work assigned for updating Benchmark project and provide overall project management support.

Problems and Issues:

- None.