TRANSPORTATION POOLED FUND PROGRAM QUARTERLY PROGRESS REPORT

Lead Agency (FHWA or State DOT):  Colorado Department of Transportation

INSTRUCTIONS:

Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to  each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.

| Transportation Pooled Fund Program Project # TPF-5(380) |  | Transportation Pooled Fund Program - Report Period: ☐Quarter 1 (January 1 – March 31) ☐Quarter 2 (April 1 – June 30) ☒Quarter 3 (July 1 – September 30) ☐Quarter 4 (October 1 – December 31) |  |
| --- | --- | --- | --- |
| Project Title: Autonomous Maintenance Technology (AMT) Pool Fund |  |  |  |
| Name of Project Manager(s): David Reeves | Phone Number: 303-757-9518 |  | E-Mail david.reeves@state.co.us |
| Lead Agency Project ID: WBS 22610.06.01 | Other Project ID (i.e., contract #): |  | Project Start Date: 8/14/2018 |
| Original Project End Date: 12/31/2024 | Current Project End Date: 12/31/2024 |  | Number of Extensions: 0 |

# Project schedule status:

☒ On schedule	☐On revised schedule	☐ Ahead of schedule	☐ Behind schedule

Overall Project Statistics:

| Total Project Budget | Total Cost to Date for Project | Percentage of Work Completed to Date |
| --- | --- | --- |
| $297,297 (4 projects encumbered) $975,000 (transferred to CDOT) $455,221 (Available for future projects) | $170,415 (amount invoiced to date) | 57% |

Quarterly Project Statistics:

| Total Project Expenses and Percentage This Quarter | Total Amount of Funds Expended This Quarter | Total Percentage of Time Used to Date |
| --- | --- | --- |
| Ongoing Project (N/A) | Ongoing Project (N/A) | Ongoing Project (N/A) |

Project Description:

The Colorado Department of Transportation (CDOT) has helped to develop a first‐of‐its kind work zone vehicle designed to advance safety for roadway maintenance crews. Customarily positioned behind road construction crews in order to protect workers from the traveling public, the Autonomous Impact Protection Vehicle (AIPV) increases work zone safety by removing the driver from a truck that is actually designed to be hit. The objective of the Autonomous Maintenance Technology (AMT) Pool Fund is to develop, demonstrate and refine the AIPV in preparation for its wide‐spread deployment nationwide in DOT maintenance operations.

Currently there are five projects related to this pooled fund:

5380-18-01 AMT Coordination (CSU) $71,700 - Dr. Tom Bradley (PI), Ann Batchelor (PM). Colorado State University (CSU). Provides administrative management and support of the pool fund. This includes travel for annual meetings.

5380-19-03 ATMA Dev Guide (MST) $92,572 - Dr. Xianbiao (XB) Hu (PI). Missouri University of Science and Technology (MST)

5380-20-04 ATMA Tabletop $22,300 – Will Moorhead (PI), All Clear Emergency Management, Golden, Colorado

5380-20-05 ATMA Cybersecurity Complement $50,000 – Dr. Jeremy Daily (PI), Colorado State University, Fort Collins.

5380-20-06 ATMA Documentation $130,000 – Dr. Xianbiao (XB) Hu (PI), Missouri Tech University.

Each project has a separate quarterly progress report in the lead’s state desired format.

Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):

Progress in Q3 2021 includes:

5380-18-01 AMT Coordination (CSU) $150,000 - Dr. Tom Bradley (PI), Ann Batchelor (PM). Colorado State University (CSU). Provides administrative management and support of the pool fund. This includes travel for annual meetings.

Project Update: Project remains open and CDOT has added funds to this original project to continued support by CSU to CDOT on various administrative tasks (supporting the monthly meetings, agendas, minutes and general logistics moving forward), but it was determined a new PO would be required for further support. CSU has sent a new SOW to CDOT for the above administrative tasks, for the annual meeting, and for development/refinement of the Toolkit. The PI at CSU will be Dr. Erika Miller, and the PM will be Janine Conrad.

5380-19-03 ATMA Dev Guide (MST) $92,572 - Dr. Xianbiao (XB) Hu (PI). Missouri University of Science and Technology (MST)

Project Update: Dr. Hu (PI) has formally joined Penn State University (PSU). The pool fund members voted to allow PI to carry this grant to his new University. No changes to budget, timeline, SOP are expected. Missouri S&T will send out a relinquishment letter to release the unused fund. Work is continuing on Tasks 2, 3, and 4. The modeling approach has been revised to work with new dataset under COVID-19 restrictions. Validation is being performed and showing promising results.

CDOT is continuing to work through the contracting required to move this project to PSU.

5380-20-04 ATMA Tabletop $22,300 – Will Moorhead (PI), All Clear Emergency Management, Golden, Colorado

Project Update: The ATMA Tabletop event occurred on July 8, 2021 with tremendous attendance and participation by over 40 participants. The event was facilitated by All Clear, and featured a two and half-hour virtual tabletop focusing on the briefing, technology, facilitation and exercise. All Clear developed an After-Action Report for the Pooled Fund that highlighted the observed strengths, areas for improvement and corrective actions. The report also included recommendations for future efforts and add-ons to the work including: each state to conduct their own state-specific tabletop exercise, considering facilitating a more “day-to-day” scenario (rather than worse case), and then a scenario test featuring a DOT employee injury. 

Final wrap up and closeout of the project will occur in Q4 2021.

5380-20-05 ATMA Cybersecurity Complement $50,000 – Dr. Jeremy Daily (PI), Colorado State University, Fort Collins.

Project Update: Project work underway. The team visited CDOTs ATMA in Limon, CO for a system demo and to test data recording. Some log files were shared with the team for preliminary analysis, but no results are available yet. The team participated in the ATMA Tabletop and is continuing to look at the data and working on the tasks of the report.

5. 5380-20-06 ATMA Documentation $130,000 – Dr. Xianbiao (XB) Hu (PI), Missouri Tech University.

Project Update: Dr. Hu (PI) has joined PSU. The pool fund members voted to allow PI to carry this grant to his new University. No changes to budget, timeline, SOP are expected. Missouri S&T will send out a relinquishment letter to release the unused fund. Work is ongoing. Task 1 (Literature Review) was completed and shared with pooled fund members for feedback. Comments were addressed, and the final report was published on the pooled fund website.

CDOT continues to work with PSU to get the project formally turned over. In the meantime, XB’s team completed the literature review and started work on task 2 documents.

Anticipated work next quarter:

In the 3rd quarter of 2021, the team plans to accomplish the following:

Annual Meeting - in person, planned for Oct 20th and 21st at CDOT Headquarters in Denver, CO

Continued refinement of the Toolkit

Continued monthly meetings

Quarterly report and project status

Maintaining and updating outwardly facing website

Continued work on all projects and contract projects 3, 4, 5, and 6

Selection of awards for current problem statement round (problem statements collected in Q3 and currently under review by pooled fund members)

Significant Results:

Problem statement round solicitation (pooled fund received 9 proposals) and will make award selections at the annual meeting in Oct 2021.

CDOT deployment of their second ATMA

CSU for pooled fund support, management, and coordination activities.

Revamped and published a new public-facing website for the pooled fund that also includes resources for members.

Engaged with states on several data sharing requests. Collaboration and information sharing is one of the most valuable components as states tackle these innovative technology deployments.

Indiana DOT contributed funding and joined as a member of the AMT pooled fund in this quarter. They are looking into development of their own ATMA for their operations.

Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that might affect the completion of the project within the time, scope and fiscal constraints set forth in the agreement, along with recommended solutions to those problems).

No challenges at this time.

Potential Implementation:

Currently five states in some phase of deployment with purchase of a vehicle: California, Colorado, Missouri, Minnesota, and Virginia. This has increased since 2018 when Colorado was the only infrastructure owner operator of an ATMA and who had deployed an ATMA.

Assisting new states with ideation and project discovery