**TRANSPORTATION POOLED FUND PROGRAM QUARTERLY PROGRESS REPORT**

Lead Agency (FHWA or State DOT): Colorado Department of Transportation

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

| **Transportation Pooled Fund Program Project #**TPF-5(380) | **Transportation Pooled Fund Program - Report Period:**☐Quarter 1 (January 1 – March 31)☐Quarter 2 (April 1 – June 30)☒Quarter 3 (July 1 – September 30)☐Quarter 4 (October 1 – December 31) |
| --- | --- |
| **Project Title:**Autonomous Maintenance Technology (AMT) Pool Fund |
| **Name of Project Manager(s):**David Reeves | **Phone Number:**303-757-9518 | **E-Mail**david.reeves@state.co.us |
| **Lead Agency Project ID:**WBS 22610.06.01 | **Other Project ID (i.e., contract #):** | **Project Start Date:**8/14/2018 |
| **Original Project End Date:**12/31/2024 | **Current Project End Date:**12/31/2024 | **Number of Extensions:**0 |

# Project schedule status:

☒ On schedule ☐On revised schedule ☐ Ahead of schedule ☐ Behind schedule

Overall Project Statistics:

| **Total Project Budget** | **Total Cost to Date for Project** | **Percentage of Work Completed to Date** |
| --- | --- | --- |
| $297,297 (4 projects encumbered)$975,000 (transferred to CDOT)$455,221 (Available for future projects) |  $170,415 (amount invoiced to date) | 57% |

***Quarterly*** Project Statistics:

| **Total Project Expenses and Percentage This Quarter** | **Total Amount of Funds Expended This Quarter** | **Total Percentage of Time Used to Date** |
| --- | --- | --- |
| Ongoing Project (N/A) | Ongoing Project (N/A) | Ongoing Project (N/A) |











