**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

Lead Agency (FHWA or State DOT): Oregon Department of Transportation

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |
| --- | --- |
| **Transportation Pooled Fund Program Project #***(i.e, SPR-2(XXX), SPR-3(XXX) or TPF-5(XXX)*TPF-5(524) | **Transportation Pooled Fund Program - Report Period:**□Quarter 1 (January 1 – March 31) **X** □Quarter 2 (April 1 – June 30)□Quarter 3 (July 1 – September 30)□Quarter 4 (October 1 – December 31) |
| **Project Title:**Stormwater Management to Address Highway Runoff Toxicity Due to 6PPD-Quinone from Tire Rubber |
| **Name of Project Manager(s):**Kira Glover-Cutter | **Phone Number:**971.701.0051 | **E-Mail:** kira.m.glover-cutter@odot.oregon.gov |
| **Lead Agency Project ID:**N/A | **Other Project ID (i.e., contract #):** | **Project Start Date:**January 2024 |
| **Original Project End Date:**2028 | **Current Project End Date:**2028 | **Number of Extensions:**na |

Project schedule status:

□ **X** On schedule □ On revised schedule □ Ahead of schedule □ Behind schedule

Overall Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Budget** |  **Total Cost to Date for Project** |  **Percentage of Work**  **Completed to Date** |
| $960,000 (Port of Portland added) |  | na |

***Quarterly*** Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Expenses**  **and Percentage This Quarter** |  **Total Amount of Funds**  **Expended This Quarter** |  **Total Percentage of**  **Time Used to Date** |
| na | na | 0% |

|  |
| --- |
| **Project Description**:This research aims to equip DOTs with a targeted approach for effectively managing 6PPD-q in highway runoff by 1) developing methods/criteria for identifying locations that need focused treatment, 2) developing a better understanding of the fate and transport of 6PPD and 6PPD-q, 3) developing cost-effective design guidance for stormwater treatment and management techniques with a focus on reducing the effects of 6PPD-q on receiving waters, and 4) evaluating the degree of 6PPD-q release from pavement products made from recycled tire materials. This research will also assist with providing regulatory agencies with a better understanding of DOT management options including the feasibility, limitations, and effectiveness of treatment methods. |

|  |
| --- |
| **Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):*** Administrative process complete, FIMS enabled, Procurement process for RFP has been initiated, first draft of RFP estimated in February 2024.
 |

|  |
| --- |
| **Anticipated work next quarter:*** RFP released for project.
 |

|  |
| --- |
| **Significant Results:**na |
| **Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that** **might affect the completion of the project within the time, scope and fiscal constraints set forth in the** **agreement, along with recommended solutions to those problems).**na |

|  |
| --- |
| **Potential Implementation:** Deliverables will include: 1) guidance and tools to identify priority locations along DOT roadway infrastructure for adding BMPs that treat 6PPD-q, 2) a summary of drainage and highway characteristics relating to the fate and transport of 6PPD-q, and 3) design criteria for cost-effective BMPs which treat 6PPD-q, and 4) an initial assessment of the potential for pavements containing recycled-tire-rubber materials to contribute 6PPD-q to receiving waters and what mitigation measures may be needed to reduce or eliminate 6PPD-q effects.  |