**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

Lead Agency (FHWA or State DOT): Washington State Department of Transportation, July 30, 2012

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |
| --- | --- |
| **Transportation Pooled Fund Program Project #***(i.e, SPR-2(XXX), SPR-3(XXX) or TPF-5(XXX)*TPF-5(250) | **Transportation Pooled Fund Program - Report Period:** Quarter 1 (January 1 – March 31)X Quarter 2 (April 1 – June 30) Quarter 3 (July 1 – September 30)  Quarter 4 (October 1 – December 31) |
| **Project Title:****Strategies and Best Practices for State Departments of Transportation to Support Commercialization of Electric Vehicles (EV) and Infrastructure** |
| **Name of Project Manager(s):****Anne Criss** | **Phone Number:****(360) 584-5655** | **E-Mail**crissa@wsdot.wa.gov |
| **Lead Agency Project ID:****TPF-5(250)** | **Other Project ID (i.e., contract #):** | **Project Start Date:**July 1, 2011 |
| **Original Project End Date:****Dec. 31, 2012** | **Current Project End Date:** | **Number of Extensions:** |

Project schedule status:

□ On schedule X On revised schedule □ Ahead of schedule □ Behind schedule

Overall Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Budget** |  **Total Cost to Date for Project** |  **Percentage of Work**  **Completed to Date** |
| $145,000 | $127,700.00 | Approximately 85% |

***Quarterly*** Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Expenses**  **and Percentage This Quarter** |  **Total Amount of Funds**  **Expended This Quarter** |  **Total Percentage of**  **Time Used to Date** |
| $ 110,397.00 76%  | $65,000.00 | Approximately 50% |

|  |
| --- |
| **Project Description**:Every major auto manufacturer is now planning or will be mass-producing an electric-drive vehicle within 24 months. By the end of 2012, it is estimated that more than 120 new electric vehicle models will be available for retail sale. Efforts are underway at the federal and state level to incentivize and support the deployment of electric vehicles and infrastructure. There is no national forum for state transportation agencies to collaborate on funding efforts, model policies, and best practices. A forum or community of practice is essential to help states maximize investments and ensure consistency among states as this new technology is rapidly put into practice. This project will bring together representatives from different states to engage in a highly interactive series of discussions, presentations, and peer-to-peer exchanges. The proposed workshop(s) will help DOTs build their capacity and capabilities to work with private partners as well as federal, state, and local officials as transportation electrification efforts gain momentum around the country. |

|  |
| --- |
| **Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):**The second workshop focused on electric vehicle infrastructure was held June 25 and 26 in Raleigh, North Carolina. Participants from eight states, FHWA, USDOT, and AASHTO attended the event. Participants had very positive feedback about on the content of the workshop. There was a mix of presentations by speakers and interaction among the participants. Going off of feedback from the last workshop there was a greater emphasis placed on sharing information among the participants rather than from outside speakers. The other main emphasis of the workshop was to vet the proposed final construct of actions (or action plan) that DOTs can take to promote plug-in electric vehicles. The consultants prepared a summary from the workshop and are incorporating feedback into the final action plan. The project is on track and will likely be completed sometime fall 2012.  |
| **Anticipated work next quarter**:It is anticipated that the final products will be completed during the next quarter.  |

|  |
| --- |
| **Significant Results:**The most significant result so far was the successful completion of the first and second workshops and the draft of the final construct or action plan that DOTs can undertake.  |
| **Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that** **might affect the completion of the project within the time, scope and fiscal constraints set forth in the** **agreement, along with recommended solutions to those problems).****No challenges at this point in the project.**  |

|  |
| --- |
| **Potential Implementation:**  |