**Quarterly Progress Report**

**For the period April 1, 2012 to June 30, 2012**

**ISU/FHWA Contract No. DTFH61-06-D-00023**

**Project Dates TO 5:** June 8**,** 2011 – June 30, 2012

**Project Title:** CP Road Map Administrative Support Contract

(Task Order No. 5 – Continue Activities to Initiate CP Road Map)

**Principal Investigator:**  Tom Cackler, voice: 515-294-3230, e-mail: [tcackler@iastate.edu](mailto:tcackler@iastate.edu)

**Project Monitor:** Ahmad Ardani, 202-493-3151, email: ahmad.ardani@dot.gov

Project is on schedule TO 5: Yes

Project is within budget: Yes

Problems (current or anticipated TO5: No

**Products and tangible results this quarter** (reports/articles written, oral reports/interviews given):

* Developed the March/April 2012 Concrete Pavement Sustainability MAP Brief and E-News
* Developed the TOPR 5 Final Report
* Preparation of the May/June 2012 Multi-Year Concrete Overlays Program: What We have Accomplished and Learned MAP Brief and E-News
* Developed report on CP Road Map Pool Fund Training

**Interaction with Technical Monitor and/or Project Advisory Committee**:

* Prepared for and attended the Executive Committee Meeting in Chicago, Illinois on April 24, 2012
* Bi-weekly conference calls with CP Tech Center and FHWA Project Monitor on status of work and on the future of the road map

**Brief summary of this quarter’s research and activities pertaining to the project**:

* Conference calls with project team were held weekly to discuss upcoming tasks and project progress.
* The March-April 2012 E-News was prepared and the State of Ohio was highlighted in this edition.
* The May-June 2012 E-News was prepared and the CP Road Map: Past, Present and Future was highlighted
* Held CP Road Map Pool fund training in Pennsylvania on IMCP and Concrete Overlays

**Main emphasis for next quarter:**

* Project ended June 30, 2012