| Project Title | Agmt./Task No. | Item No. | Agency Bgt. No. |
| --- | --- | --- | --- |
| SPR-3(072) Strength and Deformation of Mechanically Stabilized Earth (MSE) Walls at Working Loads and Failure | SPR-3(072) |  |  |
| Research Agency | Start Date | Estimated Completion | Revised Completion |
| Royal Military College of Canada | 12/1/99 | 04/30/04 | 12/31/11 |
| Principal Investigator(s) | Technical Contact |
| Richard Bathurst | Tony Allen (360) 709-5450 |
| WSDOT Program Manager | FHWA or Other Technical Contact |
| Kim Willoughby (360) 705-7978 | Debbie Lehmann (360) 753-9482 |
| Funding Source | Schedule Status |
| WA, NY, ID, CA, WY, ND, MN, OR, AZ, AK | On schedule Ahead of schedule On revised schedule Behind schedule |
| Research Area |
| Geotechnical |
| Original Estimated Cost | Revised Cost | % Funds Expended | % Work Completed |
|  | $690,000 | 100% | 99% |
| Objective |
| Develop a design procedure for the internal stability of MSE walls, especially those reinforced with geosynthetics. |

# Project Progress:

All the pooled funds have been spent on this project. Dr. Bathurst continues to work on this project with funds from other funding sources and expects to be completed in 2013.

- The following papers were published:

Miyata, Y. and Bathurst, R.J. 2012. Measured and predicted loads in steel strip reinforced c- soil walls in Japan, Soils and Foundations, Vol.52, No.1 pp. 1-17

Bathurst, R.J., Huang, B. and Allen, T.M. 2012. Interpretation of laboratory creep testing for reliability-based analysis and load and resistance factor design (LRFD) calibration, Geosynthetics International, Vol. 19, No. 1, pp. 39-53

Bathurst, R.J., Nernheim, A. and Allen, T.M. 2011 Response to Discussion of “Predicted Loads in Steel Reinforced Soil Walls Using the AASHTO Simplified Method” by Bathurst, R.J., Nernheim, A. and Allen, T.M. 2009; 135(2): 177-184, ASCE Journal of Geotechnical and Geoenvironmental Engineering, Vol. 137, No. 6, pp. 1307-1310

Bathurst, R.J., Miyata, Y. and Konami, T. 2011. Limit states design calibration for internal stability of multi-anchor walls, Soils and Foundations, Vol.51 No.6, 1051-1064

Miyata, Y., Bathurst, R.J. and Konami, T. 2011. Evaluation of two anchor plate capacity models for MAW systems, Soils and Foundations, Vol.51, No.5, pp. 885-895

Ezzein, F. and Bathurst, R.J. 2011. A transparent sand for geotechnical laboratory modeling, ASTM Geotechnical Testing Journal, Vol. 34, No. 6 (on line)

Bathurst, R.J., Huang, B. and Allen, T.M. 2011. Load and resistance factor design (LRFD) calibration for steel grid reinforced soil walls, Georisk, Vol. 5, Nos. 3-4, pp.218-228.

2. The following papers were accepted in peer-reviewed journals and/or are now in press:

Bathurst, R.J., Huang, B. and Allen, T.M. 2012. LRFD calibration of the ultimate pullout limit state for geogrid reinforced soil retaining walls, International Journal of Geomechanics, Special Issue on Geosynthetics, (in press)

Bathurst, R.J. 2012. Analysis and calibration of default steel strip pullout models used in Japan, Soils and Foundations, Vol.52, No.3 (in press)

Huang, B., Bathurst, R.J. and Allen, T.M. 2012. Load and resistance factor design (LRFD) calibration for steel strip reinforced soil walls, ASCE Journal of Geotechnical and Geoenvironmental Engineering (in press)

3. The following papers were submitted (or resubmitted) to journals for publication:

Miyata, Y. and Bathurst, R.J. Reliability analysis of soil-geogrid models in Japan, Soils and Foundations.

Damians, I.P., Bathurst, R.J., Josa, A., Lloret, A. and Albuquerque, P.J.R. Vertical facing loads in steel reinforced soil walls, ASCE Journal of Geotechnical and Geoenvironmental Engineering

4. The following papers were written, published or accepted for publication in forthcoming conferences:

Allen, T.M. and Bathurst, R.J. 2013. Comparison of working stress versus and limit equilibrium behavior of reinforced soil walls. ASCE Geotechnical Special Publication Honoring the Contributions of Robert D. Holtz. 15 p.

Ezzein, F. and Bathurst, R.J. 2012. Analysis of geogrid-soil interaction using a transparent granular soil, EuroGeo5, Valencia, Spain September 2012, 5 p.

Bathurst, R.J., Damians, I.P., Josa, A. and Lloret, A. 2012. Influence of foundation compressibility on reinforcement loads in geosynthetic reinforced soil walls. EuroGeo5, Valencia, Spain September 2012, 5 p.

Miyata Y. and Bathurst R.J. 2012. Revised design model on pullout resistance of geogrid. Annual Japanese Geotechnical Society Conference, 2 p, (in Japanese)

Miyata, Y., Bathurst, R.J. and Konami, T. 2011. Influence of model accuracy on load and resistance factor calibration of multi-anchor walls. 3rd International Symposium on Geotechnical Safety and Risk (ISGSR 2011) Munich Germany, 2-3 June 2011, 8 p.

Miyata, Y., Bathurst, R.J. and Konami, T. 2011. LRFD calibration for the pullout failure mode of MAW. In proceedings of the 66th Japan Society of Civil Engineers Annual Meeting, Ehime, Japan, 2 p.

Ezzein, F. and Bathurst, R.J. 2011. Development of a geosynthetic pullout test apparatus with transparent granular soil. Joint CGS-Pan Am Conference, Toronto, October 2011, 6 p.

# New Period Proposed Activity:

1. 	Funding for the project was fully expended 31 December 2010.

- Continue with large-scale transparent soil pullout box testing.

- Continue with development of numerical database that will be used to fill in data gaps for further refinement of the K-stiffness Method.

Awards:

The paper: “Bathurst, R.J., Huang, B. and Allen, T.M. 2011. Load and resistance factor design (LRFD) calibration for steel grid reinforced soil walls, Georisk, Vol. 5, Nos. 3-4, pp.218-228.” was selected as the best paper published in the international journal Georisk in 2011.