**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

Lead Agency (FHWA or State DOT): Washington State Department of Transportation

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |
| --- | --- |
| **Transportation Pooled Fund Program Project #***(i.e, SPR-2(XXX), SPR-3(XXX) or TPF-5(XXX)**TPF-5(323)* | **Transportation Pooled Fund Program - Report Period:**□Quarter 1 (January 1 – March 31)□Quarter 2 (April 1 – June 30)□Quarter 3 (July 1 – September 30)□XXQuarter 4 (October 1 – December 31) |
| **Project Title:**Underwater Noise Attenuation Experimental Methods |
| **Name of Project Manager(s):****Jon Peterson** | **Phone Number:** **(360) 705-7499** | **E-Mail****peterjn@wsdot.wa.gov** |
| **Lead Agency Project ID:** | **Other Project ID (i.e., contract #):** | **Project Start Date:**October 9, 2013 |
| **Original Project End Date:****December 2017** | **Current Project End Date:****December 2018** | **Number of Extensions:** |

Project schedule status:

xx□ On schedule □ On revised schedule □ Ahead of schedule □ Behind schedule

Overall Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Budget** |  **Total Cost to Date for Project** |  **Percentage of Work**  **Completed to Date** |
| $225,000 | 0 | 0 |

***Quarterly*** Project Statistics:

|  |  |  |
| --- | --- | --- |
|  **Total Project Expenses**  **and Percentage This Quarter** |  **Total Amount of Funds**  **Expended This Quarter** |  **Total Percentage of**  **Time Used to Date** |
|  |  |  |

|  |
| --- |
| **Project Description**:Washington State Department of Transportation (WSDOT) regularly installs and replaces steel piles when maintaining and constructing ferry terminals and bridges. In 2002 while driving steel piles at a ferry terminal, pile perch were killed by the impact pile driving activities. Since then, NOAA Fisheries and US Fish and Wildlife Service (the Services) established thresholds for harm and harassment and developed minimization measures for pile driving projects designed to protect Endangered Species Act listed species from pile driving activities. Minimization measures include requiring the use of a bubble curtain sound attenuation device, limiting numbers of piles installed per day, requiring monitoring of the zones of harm and harassment and stopping pile driving if any listed birds or marine mammals enter the zones. All of these measures can increase the time it takes to construct a project. In 2004 WSDOT began conducting research on methods to reduce the effects of impact pile driving. Initial research focused on sound attenuation devices and a double walled, pile surrounding sleeve was tested. Underwater noise measurements for the purpose of evaluating the noise reduction performance of two new pile designs from the University of Washington were conducted on October 29-30, 2014 in Commencement Bay in cooperation with the Washington State Department of Transportation and Port of Tacoma.  |

|  |
| --- |
| **Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):**The contractor and their team submitted a draft report to the Pooled Fund Partners for review. The Pooled Fund Partnersreviewed the draft report and completed a conference call to discuss and compile comments to send to the authors for incorporation into the final report. The final comments were sent to the contractor during this quarter. |
| **Anticipated work next quarter**:The Partners should have the final report to look over this quarter and finalize closing out of the pooled fund project. |

|  |
| --- |
| **Significant Results:**The report being prepared by our contractor is for the evaluation of existing literature (2005 to present) and preparation of a document summarizing knowledge of the injurious and sub-injurious response of fishes exposed to elevated levels of underwater sound pressure, produced during impulse sound events such as impact pile driving and blasting. The knowledge summary will then be used to evaluate the effectiveness of the current 2008 interim thresholds for fish. The project purpose is to:  1. Provide pooled fund members with a firm scientific, technical basis on which to improve the current understanding of the onset of physical injury to fishes and temporary threshold shifts from exposure to impulse underwater noise pressure.
2. Evaluate effectiveness of the existing 2008 interim thresholds for fish based on recent research.

C. Identify knowledge gaps specific to the onset of physical injury to fish and TTS such that specific research can be proposed and carried out.  |
| **Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that** **might affect the completion of the project within the time, scope and fiscal constraints set forth in the** **agreement, along with recommended solutions to those problems).** |

|  |
| --- |
| **Potential Implementation:**  |