**TRANSPORTATION POOLED FUND PROGRAM**

**QUARTERLY PROGRESS REPORT**

Lead Agency (FHWA or State DOT): \_\_\_\_\_\_FHWA\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**INSTRUCTIONS:**

*Project Managers and/or research project investigators should complete a quarterly progress report for each calendar quarter during which the projects are active. Please provide a project schedule status of the research activities tied to each task that is defined in the proposal; a percentage completion of each task; a concise discussion (2 or 3 sentences) of the current status, including accomplishments and problems encountered, if any. List all tasks, even if no work was done during this period.*

|  |  |  |  |
| --- | --- | --- | --- |
| **Transportation Pooled Fund Program Project #**  *TPF-5(316)* | | **Transportation Pooled Fund Program - Report Period:**  □Quarter 1 (January 1 – March 31)  □Quarter 2 (April 1 – June 30)  □Quarter 3 (July 1 – September 30)  🗷Quarter 4 (October 1 – December 31) | |
| **Project Title:**  **Traffic Control Devices Pooled Fund Study** | | | |
| **Name of Project Manager(s):**  Laura Mero, FHWA Matthew Marchese | **Phone Number:**  (202) 493-3377 (202) 493-3380 | | **E-Mail**  [Laura.Mero@dot.gov](mailto:Laura.Mero@dot.gov) Matthew.Marchese.ctr@dot.gov |
| **Lead Agency Project ID:**  TPF-5(065) / TPF-5(316) | **Other Project ID (i.e., contract #):** | | **Project Start Date:** October 1, 2002 |
| **Original Project End Date:**  N/A Continuing Effort | **Current Project End Date:** | | **Number of Extensions:** |

Project schedule status:

🗷 On schedule □ On revised schedule □ Ahead of schedule □ Behind schedule

Overall Project Statistics:

|  |  |  |
| --- | --- | --- |
| **Total Project Budget** | **Total Cost to Date for Project** | **Percentage of Work**  **Completed to Date** |
| Values indicate total commitments  2016 – $325,000  2017 – $375,000  2018 – $290,000  2019 – $335,000 | Ongoing Project (N/A) | Ongoing Project (N/A) |

***Quarterly*** Project Statistics:

|  |  |  |
| --- | --- | --- |
| **Total Project Expenses**  **and Percentage This Quarter** | **Total Amount of Funds**  **Expended This Quarter** | **Total Percentage of**  **Time Used to Date** |
| Ongoing Project (N/A) | Ongoing Project (N/A) | Ongoing Project (N/A) |

|  |
| --- |
| **Project Description**:  The purpose of the TCD PFS is to assemble a consortium composed of regional, State, local entities, appropriate organizations and the FHWA to 1) establish a systematic procedure to select, test, and evaluate approaches to novel TCD concepts as well as incorporation of results into the MUTCD; 2) select novel TCD approaches to test and evaluate; 3) determine methods of evaluation for novel TCD approaches; 4) initiate and monitor projects intended to address evaluation of the novel TCDs; 5) disseminate results; and 6) assist MUTCD incorporation and implementation of results. |

|  |
| --- |
| **Progress this Quarter (includes meetings, work plan status, contract status, significant progress, etc.):** Traffic Control Devices Pooled Fund Study Technical Support  * Charter revisions ongoing (per discussion at annual meeting). * Sharepoint site has been completed and is ready for adding members * Matthew Marchese has taken over Lead Agency Contact role from Stacy Balk * Conducted Mid-year meeting   **Signing for Intersection Geometrics that Require U-Turns**   * Non. Project completed   **Sign Guidance for Zipper Merge**   * Conducted kickoff meeting with FHWA and TCD PFS members * Coordinated with project panel on desired focus for project * Began development of state-of-practice on zipper merger signing   **Enhancing Conspicuity for Standard Signs and Retroreflectivity Strips on Posts**   * Submitted work plan and made revisions based on FHWA comments * Completed data collection in New Hampshire for a tourist area with unfamiliar drivers * Coordinating with Virginia and Iowa DOTs for Spring Data Collection |
| **Anticipated work next quarter**: Traffic Control Devices Pooled Fund Study Technical Support  * Hold quarterly call * Schedule annual meeting * Continuing charter revisions * Distribute sharepoint information * Continue tracking contributions   **Signing for Intersection Geometrics that Require U-Turns**   * None. Project completed.   **Sign Guidance for Zipper Merge**   * Finalize scope with project panel * Submit sample sign layouts * Begin development of laboratory testing   **Enhancing Conspicuity for Standard Signs and Retroreflectivity Strips on Posts**   * Begin data collection in Virginia and Iowa * Continue analysis of New Hampshire Data |

|  |
| --- |
| **Significant Results:**  Past projects have led to significant results and changes that were incorporated into the 2009 MUTCD, particularly from the Symbol Sign, Arrow Per Lane Guide Signs, and Roundabout Signing studies. Recent studies are being considered by the MUTCD for incorporation into the next MUTCD. |
| **Circumstance affecting project or budget. (Please describe any challenges encountered or anticipated that**  **might affect the completion of the project within the time, scope and fiscal constraints set forth in the**  **agreement, along with recommended solutions to those problems).**  No challenges or problems encountered. |

|  |
| --- |
| **Potential Implementation:**  All results from the Traffic Control Devices Pooled Fund Study are presented to the National Committee on Uniform Traffic Control Devices (NCUTCD) and are considered by FHWA for inclusion in subsequent MUTCD versions. |